AURELIAN GLOBAL HOLDINGS PLC

Group Procurement — Technology Services

REQUEST FOR PROPOSAL

Managed Local Area Network and Wireless Infrastructure Services

| Field | Detail |
| --- | --- |
| RFP reference | AG/2026/NET/114 |
| Issue date | 4 August 2026 |
| Clarification deadline | 21 August 2026 |
| Response deadline | 11 September 2026, 17:00 CET |
| Contract commencement | 1 January 2027 |
| Issuing entity | Aurelian Global Holdings plc |

1.  Introduction and background

Aurelian Global Holdings plc ("Aurelian") is a diversified industrial and logistics group headquartered in London, operating across five European markets. The Group employs circa 14,000 staff across approximately 100 locations, comprising regional offices, distribution centres, manufacturing facilities and two campus headquarters.

Aurelian's existing local area network estate has reached end of vendor support. The Board has approved a Group-wide programme to replace both the wired access layer and the wireless infrastructure, and to transfer ongoing support of that estate to a single managed service provider.

2.  Scope of services

The successful supplier will be responsible for the following:

Design of the target wired and wireless network architecture across all in-scope locations.

Supply, configuration and installation of wireless access points and access-layer switching at every location listed in Annex A.

Decommissioning and environmentally compliant disposal of the legacy estate.

An ongoing managed service covering incident resolution, proactive monitoring and end-user support for the duration of the contract.

On-site engineering attendance where an incident cannot be resolved remotely.

Structured cabling within each location was renewed in 2024 and is considered fit for purpose. Suppliers should assume existing cabling is reusable and should not price for recabling.

3.  Estate

The in-scope estate is set out in full in Annex A. Annex A is the authoritative statement of the estate for pricing purposes; any figures given elsewhere in this document are indicative only.

Locations are categorised by user population as follows: Small (up to 50 users), Medium (51 to 250 users), Large (251 to 1,000 users) and Campus (in excess of 1,000 users).

Aurelian operates a wireless-first workplace policy. The substantial majority of employees connect over wireless; wired ports are required principally for access points, printing, building systems and a limited number of fixed engineering workstations.

4.  Service level requirements

The following service levels shall apply from the date each location is accepted into service:

| Ref | Requirement | Target |
| --- | --- | --- |
| SL-01 | Priority 1 incident — on-site engineer attendance | 4 business hours |
| SL-02 | Priority 2 incident — remote response | 2 business hours |
| SL-03 | Proactive infrastructure monitoring | 24 hours a day, 7 days a week |
| SL-04 | End-user service desk | Required — multilingual |
| SL-05 | Network availability at Campus locations | 99.95% |
| SL-06 | Monthly service reporting | Within 5 business days of month end |

SL-01 applies to all locations irrespective of country or size band. Aurelian regards on-site attendance within the stated target as a material requirement and not an aspiration.

5.  Programme

Deployment shall be completed within 9 months of contract commencement. Aurelian expects the supplier to sequence the rollout so that no single country is disrupted concurrently across more than 30% of its locations.

The supplier is required to minimise disruption to Aurelian's operations throughout the deployment. Distribution centres in particular operate extended shift patterns.

6.  Commercial requirements

The contract will be awarded for an initial term of 5 years. Aurelian reserves the right to extend by two further periods of 12 months on the same commercial terms.

Pricing shall be submitted in pounds sterling as a one-off charge covering design, supply, installation and transition, and a recurring annual charge for the managed service.

Suppliers shall state clearly any assumptions made in arriving at their price, and shall identify any element of the requirement for which they consider the information provided to be insufficient.

Annex A  —  Site schedule

The following is the authoritative statement of the in-scope estate.

| Country | Small | Medium | Large | Campus | Total |
| --- | --- | --- | --- | --- | --- |
| United Kingdom | 28 | 12 | 4 | 1 | 45 |
| Germany | 16 | 7 | 2 | 0 | 25 |
| France | 10 | 4 | 1 | 0 | 15 |
| Netherlands | 6 | 4 | 1 | 0 | 11 |
| Poland | 2 | 1 | 1 | 1 | 5 |
| Total | 62 | 28 | 9 | 2 | 101 |

Note: access point counts per location have not been surveyed. Suppliers should apply their own design standards for coverage and density appropriate to each size band, and state the resulting quantities.

Total end-user population across the estate is 14,330 as at 1 July 2026.